Team Project

Initial Status Report

Instructions

Objectives
Report team activities so far and demonstrate that the team has been working toward the completion of the first sprint.

Deliverables and Grading Policy

Meeting Minutes (1 point)

Current Status (1 point)

Report Template
Please use the following template to complete your report. To receive credit for this report, your team must have accomplished some work for the first sprint.

Team Name: Forgetful Wanderers
Team Members: Zach Gharst, Thomas Yang, Ken Dozier, Joe Soria, Thomas Tran

Meeting Minutes
Report the minutes of each meeting.
Date	Time and Duration	Place	Participant Names	Purpose of the Meeting	Specific Action Items
8-27-2020	1:00pm, 20 mins	Discord server	All	Greeting	Intro to the game, review the rules
9-15-2020	9:30 pm, 65 mins	Discord server	All	Discuss programming language	Discussed about C++ or C# Unity, test unit possibilities
9-22-2020	9:45pm, 65 mins	Discord server	All	Style guide, / Programming language	Discussed C# Unity

Key decisions:
Programming language: C#
Programming style guide: The Official raywenderlich.com C# Style Guide
IDE: Visual Studios
Project hosting site: GitHub
Regular meeting time: 9:45pm Tuesdays

Current Status
Describe how much work is done for each task of Sprint 1 and who has contributed.
Task	What Is Done	Who Has Contributed
User stories	Not much	All
Acceptance criteria	nothing	All
Coding	“Hello World! Welcome to 9 Mans Morris.”	All

Buddy Ratings
If you don’t feel comfortable to include your ratings in this report, you may email your ratings to the instructor or grader.
Rating giver	Rating receiver
		Zach Gharst	Ken Dozier	Joe Soria	Thomas Yang	Thomas Tran
	Zach Gharst	X	1.0	1.0	1.0	1.0
	Ken Dozier	1.0	X	1.0	1.0	1.0
	Joe Soria	1.0	1.0	X	1.0	1.0
	Thomas Yang	1.0	1.0	1.0	X	1.0
	Thomas Tran	1.0	1.0	1.0	1.0	X
	Average	1.0	1.0	1.0	1.0	1.0